NDOT Concrete Mix Design Automation

Scope of Work

Group C: Paul Fallon, Levi Woockman, Arturo Garcia-Francisco

CIVE 202 – Civil Engineering Analysis II

Dr. Kaycie Lane

February 13, 2026

Scope of Work

Team Members: Paul Fallon, Levi Woockman, Arturo Garcia

Submission Date: February 13, 2026

Client: Nebraska Department of Transportation (NDOT)

Submitted to: Canvas

Project Goals:

The goal of this project is to create a Python program based on the existing NDOT concrete mix design Excel spreadsheet. The client wants to move to a Python based workflow that will be more reliable and easier to maintain than the current Excel spreadsheet. This program will allow mix design variables to be entered by the user one step at a time and will provide a weight chart for one cubic yard of concrete as the output.

The client has requested the following:

- Replicate calculations from the Mix Design tab in the NDOT Excel workbook as clearly defined Python functions.

- Prompt users for step-by-step design inputs for concrete mix design to mirror the logical order of the existing NDOT excel worksheet.

- Generate a clearly formatted weight chart for one cubic yard of concrete with values labeled and presented in a professional format that can be easily read by the client.

- Research and prepare four (4) realistic concrete mix scenarios to test the Python program. The concrete mix scenarios may be based on DOT references or other professional engineering sources.

Project Tasks:

To achieve the goals above, the following key tasks have been identified to complete:

Task 1: Create Gantt Chart

A Gantt chart will be created which includes all project tasks, which team member is responsible for each task, and a timeline for each task to be completed. This chart will allow the team to keep on schedule and complete all tasks by the project deadline.

Task 2: NDOT Excel Workbook Analysis

The NDOT Mix Design Excel workbook will be downloaded and the Mix Design tab will be analyzed. Each formula contained in the Mix Design tab will be documented and organized in order to replicate the existing inputs and outputs when creating the Python code.

Task 3: Create User Input Prompts

Input() prompts will be created which will ask users to enter required values for concrete mix design calculations. These prompts will occur one at a time following the order of the existing NDOT Excel workbook Mix Design tab.

Task 4: Create Python Functions

Each calculation from the NDOT Excel workbook Mix Design tab will be replicated using Python functions. Each function will return a value based on calculations of the user inputs.

Task 5: Format Program Outputs

Python code will be written which displays the final mix design in a weight chart. The chart will clearly show the required amount of each material to produce one cubic yard of concrete and will be formatted professionally.

Task 6: Research and Test Mix Scenarios

Use provided NDOT documents or outside professional engineering sources to research and create four (4) concrete mix designs. The mix designs will each be entered into the Python program to verify that the calculations work as expected. Each result will be documented and compared to the results of entering the same mix into the NDOT Excel workbook Mix Design tab.

Task 7: Documentation and Final Report

A Jupyter notebook will be prepared which will contain all Python code along with comments that explain each section. An Annotated Code Document will be written to explain each line of Python code and how he Excel formulas were converted. A GitHub repository will be created to store all project files. This repository will include a README that contains a User Guide explaining how to use the Python Program. A technical report containing an introduction, methods, results, and references will be written.

Software and Resources:

The following software and resources will be used in the completion of this project:

- Python 3.14

- Jupyter Notebook

- GitHub

- Vertex42.com (for Gantt chart)

- NDOT Concrete Mix Excel Workbook

- NDOT Report on Optimized Aggregate Gradations

- NDOT Standard Specifications for Highway Construction

Project Deliverables:

This table summarizes all items to be delivered to the client upon completion of this project:

| Deliverable | Description | Due |
| --- | --- | --- |
| Scope of Work | This document defining project tasks and deliverables | February 13, 2026 |
| Gantt Chart | Project schedule containing tasks, assignments, and dates | February 13, 2026 |
| GitHub Repository | Contains code, data and README file | February 24, 2026 |
| Python Code | Jupyter Notebook (.ipynb) containing all Python code | February 24, 2026 |
| Concrete Mix Scenarios | Documentation of the four (4) concrete mix designs used to test Python code | February 24, 2026 |
| Annotated Code Document | Explanation of each section of code | February 24, 2026 |
| Technical Report | Report containing introduction, methods, results, and references | February 24, 2026 |

*All items shall be submitted by 5:00 PM CT on Due Date. All files will be uploaded to GitHub and a link will be submitted via Canvas.